Svn Obliterate - Contract Proposal
# Open Questions
Estimate & quote for full development even though direction is to be decided en route? Or, estimate for first task only?
# Overview of the Proposed Development
The purpose of the proposed development is to give the facility to remove selected parts of history from a Subversion repository. This facility is known as the “Obliterate” feature.
- To define this feature so as to satisfy the requirements of the sponsor in a way that is acceptable to the Subversion development community.
- To conduct the whole process in open participation with the Subversion community.
- To make the feature available in the Subversion project's “main line” code base so that, subject to the project's normal release procedures, it is expected to be included in the next “minor” release.
# Development plan (outline)
## Starting Point
- A draft req spec, reviewed by community.
  - (?) Acceptance criteria: ...
## Tasks included
  1. Req spec
  2. Outline designs
  3. Choose a design
  4. Detailed design
  5. Implementation & testing
  6. Integration into Subversion
## Time Estimates
Time and effort estimates.
## Responsibility
Who is responsible for each activity?
# Tasks in Detail
For each:
- Work required
- Deliverables
- Acceptance criteria
- Time & effort estimates
## Task 1: Req spec
Work required:
- summarize ML discussions
- summarize issue tracker history
- summarize parity with other VCS
- write req spec (why & what's needed, wanted)
  - incl. use cases
- review by community & sponsor
## Task 2: Outline designs
Work required:
- Outline 2 or 3 different approaches (e.g. in the manner of svnsync, svnadmin, svn)
- to the level of
  - what protocols affected
  - what locking required
  - example API
  - example UI
  - what requirements & UC's fulfilled
  - what work required, in what areas
- review by community & sponsor
## Task 3: Choose a design
Work required:
Sponsor chooses which outline design to develop
## Task 4: Detailed design
Work required:
- Impl. plan
- Testing plan (API & UI tests to be automatic)
- Documentation plan
- API design & tests
- UI design & tests
- Initial documentation
## Task 5: Implementation & testing
Work required:
- Impl-specific tests
- Documentation
## Task 6: Integration into Subversion
Work required:
- Software mods (svn libraries, svn, svnadmin, etc.)
- Software additions (maybe new external programs)
- Documentation (in svnbook.red-bean.com)
- Release schedule (to be in main line such that is expected in next minor release)
- Trial versions (to be packaged ...)
# Time scales & recourse if not met
Time scales & recourse if not met, for:
- Starting point (completion of pre-reqs):
  - ...
- Completion of each task:
  - ...
- Reaching consensus with community (on ML):
  - ...
- Reaching agreement between sponsor and contractor:
  - ...
- Daily communication (contractor <-> sponsor):
  - ...
- Sponsor's sign-off of a task:
  - ...
- What if acceptance criteria not met?
  - ...
# Terms
## Type of employment in legal terms
## Costing scheme
Based on estimated effort for each major task.
With an estimated completion date, and a bonus if early?
## Expenses
If the contractor needs to incur expenses in order to fulfil the contract, the expenses shall be billed at cost.
Some expenses that may be required are: travel, lodging and entrance fees for attending conferences or meetings; hardware and software for system-specific testing.
## Billing
(when, how, to whom)
## Rights to sub-contract, etc.
The contractor may sub-contract, use the work of volunteers, and use existing free software, to any extent. If, during the development, the contractor finds reason to believe that a large portion of the development is going to be done by volunteers, then the remainder of the contract may be re-negotiated.
## Intellectual property rights
All intellectual property resulting from this development shall be assigned to the Subversion Corporation.
# About the Contractor
## Contact details
Name: Julian Foad
Email: <julianfoad@btopenworld.com>
## Qualifications & experience
Subversion committer on core C code for 5 years as a volunteer, 11 months as an employee of CollabNet.
See my CV for further details: <...>